Exigo Tech

Technology Made Simple

# Timesheet Capture Solution

Scoping Document, Draft v1

# 1. Problem Statement

Staff time is not being accurately allocated to projects. Manual timesheets under-capture real effort against billable time, and there is no reliable way to see where time is actually going day to day. This creates risk for both project profitability visibility and compliance with Australian working-hour obligations.

# 2. Solution Overview

A hybrid capture model, backed by Dataverse, surfaced across the Microsoft 365 apps people already use.

- Capture: a lightweight Electron agent detects task and app switches on the desktop, and nudges the user to confirm or assign the time.

- Entry: staff can log or adjust time wherever suits their workflow, initial surfaces to be confirmed, with Teams, Outlook, and Excel as candidates.

- Approval: two-level sign-off, manager then project lead.

- Integrity: once approved, records are locked; only an admin override can change them, and every override is logged.

# 3. Workflow

| Stage | What happens | System behaviour |
| --- | --- | --- |
| Capture | Electron agent detects a task or app switch on the desktop | Prompts the user to confirm or reassign the time block to a project |
| Entry | User logs or edits time in whichever surface suits their workflow | Teams, Outlook, and Excel entry points, phased, all writing to one Dataverse source of truth |
| Submission | Employee submits the period | Period status moves to Submitted, entries become read-only to the employee |
| Manager review | Manager reviews submitted entries | Manager can edit directly if something is wrong |
| Rejection handling | Manager corrects the entry rather than sending it back | Original employee entry is preserved as a prior version; manager's edit is a new version, both timestamped |
| Project lead review | Second-level approval | Multi-level workflow, project lead sign-off required before lock |
| Approval | Final sign-off | Record status set to Approved |
| Post-approval | Record is locked | Fully locked; only an admin override can change it, and every override is logged with who, when, and why |

# 4. Data Model (Dataverse)

| Table | Purpose |
| --- | --- |
| TimeEntry | One row per 15-minute increment: user, project, activity type, source (agent-detected or manual), status |
| TimeEntryVersion | Historical copy created whenever a manager edits a submitted entry, preserves the employee's original |
| Project | Project code, client, billable flag, assigned project lead |
| TimesheetPeriod | Weekly or fortnightly grouping, status: Draft, Submitted, Manager Approved, Fully Approved, Locked |
| ApprovalLog | Every approval, edit, and admin override, with actor, timestamp, and reason |

# 5. Platform and Licensing

- M365 E5 includes Dataverse for Teams at no extra cost: 2GB storage, roughly 1 million rows, scoped to a single Team.

- Standard Power Apps entitlements in E5 cover Microsoft 365/SharePoint data sources with standard connectors only, no premium connectors, no standalone Dataverse.

- Full Dataverse (multi-environment, premium connectors, Managed Environments governance) requires Power Apps Premium, priced per user, once the Teams tier is outgrown.

At 50 users and roughly 450,000 to 500,000 rows a year, the free tier covers approximately the first 2 years before an upgrade to full Dataverse is needed. Confirm current Power Apps Premium pricing with your Microsoft account team before committing to a multi-year plan.

# 6. Rollout Phasing

- Phase 1: Dataverse for Teams pilot, one entry surface, manual and agent-assisted capture, single team.

- Phase 2: add second and third entry surfaces once the data model and sync logic are proven.

- Phase 3: evaluate upgrade to full Dataverse ahead of the row-count ceiling, not after warnings start appearing.

# 7. Open Items Before Build

| Open item | Why it matters |
| --- | --- |
| NSW/ACT surveillance notice | 14 days' written notice required before computer surveillance begins; needs sign-off from legal/HR before pilot |
| Dataverse for Teams row cap | ~1 million row limit reached in roughly 2 years at current volume; plan the upgrade path to full Dataverse now |
| Multi-surface entry sync | Teams, Outlook, and Excel entry points all need to write to the same source of truth without conflicting edits |
| Electron agent scope | Real-time active window/focus detection is not available via Microsoft Graph; this remains a genuine custom build |

# 8. Decisions Still Needed

- Which entry surface launches first: Teams, Outlook, or Excel.

- Exact approval SLA: how long a manager or project lead has before an entry auto-escalates or reminds.

- Whether the Electron agent's activity data itself needs to be visible to employees for transparency, separate from the legal notice requirement.

- Confirmation from legal/HR on the Workplace Surveillance Act notice process, run in parallel with the pilot build, not after.